CO1 ASSESSMENT TOOL 2 – Agile Sprint Planning &amp; User Story Workshop

Intelligent Airport Baggage Tracking and Logistics Management Platform

CSA1016-SOFTWARE ENGINEERING

Name : K .Arthika Reddy

Reg.No:192373033

Department: CSE(DS)

Intelligent Airport Baggage Tracking and Logistics Management Platform

1. Project Vision and Stakeholders

Project Vision

The Intelligent Airport Baggage Tracking and Logistics Management Platform is a smart software solution designed to improve baggage handling and logistics in airports. The system enables passengers to track their baggage in real time from check-in to baggage claim using QR codes or RFID technology. It helps airport staff monitor baggage movement, reduce baggage loss, improve operational efficiency, and provide timely updates to passengers.

The platform automates baggage tracking, minimizes manual errors, enhances security, and improves customer satisfaction. It also provides administrators with monitoring dashboards and reports for effective airport baggage management.

Objectives

- Provide real-time baggage tracking.

- Reduce baggage loss and delays.

- Improve baggage handling efficiency.

- Enable passengers to monitor baggage status.

- Send notifications whenever baggage status changes.

- Improve airport logistics management.

- Generate reports for administrators.

- Ensure secure handling of baggage information.

Stakeholders:

Passenger

- Register and log in to the system.

- Track baggage location.

- Receive baggage notifications.

- Report lost baggage.

Airline Staff

- Register passenger baggage.

- Assign baggage tags.

- Update baggage status.

Baggage Handling Staff

- Scan baggage at checkpoints.

- Update baggage movement.

- Deliver baggage to the correct destination.

Airport Administrator

- Monitor baggage movement.

- Manage airport operations.

- Generate reports.

- Manage users.

Security Officer

- Verify suspicious baggage.

- Monitor baggage movement.

- Ensure baggage safety.

System Administrator

- Manage user accounts.

- Maintain the system.

- Perform backup and recovery.

- Monitor system performance.

2. Epics and User Stories

Epic 1 – Passenger Management

User Story 1

As a passenger, I want to register an account so that I can access baggage tracking services.

Priority: High

Story Points: 3

User Story 2

As a passenger, I want to log in securely so that I can track my baggage.

Priority: High

Story Points: 3

Epic 2 – Baggage Tracking

User Story 3

As airline staff, I want to assign a unique baggage tag so that every baggage item can be identified easily.

Priority: High

Story Points: 5

User Story 4

As baggage handling staff, I want to update baggage locations so that passengers can view real-time baggage status.

Priority: High

Story Points: 8

User Story 5

As a passenger, I want to search my baggage using the baggage ID so that I know its current location.

Priority: High

Story Points: 5

Epic 3 – Notifications

User Story 6

As a passenger, I want to receive notifications whenever my baggage status changes so that I remain informed throughout my journey.

Priority: Medium

Story Points: 5

User Story 7

As airport staff, I want to receive alerts for delayed baggage so that immediate action can be taken.

Priority: Medium

Story Points: 5

Epic 4 – Administration

User Story 8

As an administrator, I want to monitor all baggage movements through a dashboard so that airport operations are efficient.

Priority: Medium

Story Points: 8

User Story 9

As an administrator, I want to generate baggage reports so that airport performance can be analyzed.

Priority: Low

Story Points: 3

3. Acceptance Criteria

User Story 1

Given a new passenger

When valid registration details are entered

Then the account should be created successfully.

User Story 2

Given a registered passenger

When correct login credentials are entered

Then the passenger should successfully log in.

User Story 3

Given baggage is checked in

When airline staff assigns a baggage tag

Then a unique baggage ID should be generated.

User Story 4

Given baggage reaches a checkpoint

When staff scans the baggage

Then the baggage location should automatically update.

User Story 5

Given baggage exists in the system

When the passenger searches using the baggage ID

Then the latest baggage location should be displayed.

User Story 6

Given baggage status changes

When the database is updated

Then a notification should be sent to the passenger.

User Story 7

Given baggage is delayed

When the system detects the delay

Then an alert should be sent to airport staff.

User Story 8

Given baggage records exist

When the administrator logs in

Then the dashboard should display all baggage movement details.

User Story 9

Given baggage records are available

When the administrator generates reports

Then PDF and Excel reports should be produced successfully.

4. Product Backlog

| Priority | Product Backlog Item |
| --- | --- |
| High | Passenger Registration |
| High | Passenger Login |
| High | Baggage Tag Generation |
| High | Real-Time Baggage Tracking |
| High | Baggage Location Update |
| Medium | Notification System |
| Medium | Airport Dashboard |
| Medium | Staff Management |
| Low | Report Generation |
| Low | Analytics Dashboard |

5. Sprint Backlog

Sprint Duration

2 Weeks

Sprint Goal

Develop the core baggage tracking system that allows passengers to register, log in, and track baggage while enabling airport staff to assign baggage tags and update baggage locations.

Sprint Tasks

- Design database schema.

- Create passenger registration page.

- Develop login module.

- Implement baggage tagging.

- Develop baggage tracking module.

- Create baggage location update feature.

- Implement notification system.

- Develop administrator dashboard.

- Perform unit testing.

- Fix identified bugs.

- Integrate all modules.

- Conduct sprint review.

6. Story Point Estimation

| User Story | Story Points | Justification |
| --- | --- | --- |
| Passenger Registration | 3 | Simple form validation |
| Passenger Login | 3 | Authentication |
| Baggage Tag Generation | 5 | Unique tag generation |
| Location Update | 8 | Real-time tracking |
| Baggage Tracking | 5 | Database retrieval |
| Notification System | 5 | SMS/Email integration |
| Dashboard | 8 | Multiple monitoring features |
| Reports | 3 | Simple report generation |

Estimation Technique

The project uses the Fibonacci Story Point Estimation technique (1, 2, 3, 5, 8, 13). This method estimates the complexity, effort, and uncertainty of each user story. Simpler tasks receive lower story points, while complex features such as real-time baggage tracking receive higher story points.

Scrum Team

- Product Owner

- Scrum Master

- Frontend Developer

- Backend Developer

- Database Developer

- QA Tester

7. Sprint Goal and Expected Deliverables

Sprint Goal

The goal of Sprint 1 is to develop a functional prototype of the Intelligent Airport Baggage Tracking and Logistics Management Platform. The sprint focuses on implementing user authentication, baggage tagging, real-time baggage tracking, and an administrator dashboard. At the end of the sprint, passengers should be able to track their baggage while airport staff should be able to manage baggage efficiently.

Expected Deliverables

- Passenger Registration Module

- Secure Login Module

- Passenger Profile Management

- QR/RFID Baggage Tag Generation

- Real-Time Baggage Tracking

- Baggage Search Module

- Notification System

- Airport Administrator Dashboard

- Database Integration

- Unit Testing Report

- Sprint Review Report

- Working Prototype

Expected Benefits

- Minimizes baggage loss.

- Improves baggage handling efficiency.

- Enhances passenger satisfaction.

- Provides real-time baggage visibility.

- Reduces manual work.

- Improves airport logistics management.

- Supports secure baggage handling.

- Enables future AI-based analytics and prediction.

Conclusion

The Intelligent Airport Baggage Tracking and Logistics Management Platform provides a reliable and intelligent solution for airport baggage management. By following Agile Sprint Planning principles, the project can be developed incrementally with continuous feedback, ensuring high-quality software that improves airport operations and enhances passenger experience. This content follows the required Agile Sprint Planning sections from your assessment.