AGILE SPRINT PLANNING & USER STORY WORKSHOP

Project Title: Online Bus Booking System

CSA1016-SOFTWARE ENGINEERING

Name:K.Arthika reddy

Reg.No:192373033

1. Project Vision and Stakeholders

1.1 Introduction

The Online Bus Booking System is a modern web-based application developed to simplify and automate the process of booking bus tickets. In the traditional booking system, passengers must visit bus stations or travel agencies to reserve tickets, which consumes considerable time and effort. The manual process may also result in booking errors, long waiting times, and limited access to travel information. To overcome these challenges, the Online Bus Booking System provides a digital platform where passengers can easily search for buses, compare schedules, select seats, make secure online payments, and receive electronic tickets instantly.

The system is designed to improve convenience for passengers while helping transport operators manage their services efficiently. It provides real-time updates on bus schedules, seat availability, booking status, and payment confirmations. The application aims to reduce paperwork, minimize human errors, and provide a seamless booking experience accessible through computers, tablets, or smartphones.

The project follows the Agile Software Development Methodology, which emphasizes iterative development, continuous customer feedback, teamwork, and regular delivery of functional software. Agile Sprint Planning helps the development team prioritize features, estimate work, and deliver valuable software in short development cycles called sprints.

1.2 Project Vision

The vision of the Online Bus Booking System is to create a reliable, secure, and user-friendly online platform that enables passengers to book bus tickets quickly and efficiently without visiting booking counters. The system aims to improve customer satisfaction by providing an easy-to-use interface, secure online transactions, real-time seat availability, and instant ticket generation.

The application also focuses on improving operational efficiency for bus operators by allowing them to manage buses, routes, schedules, passengers, and bookings through a centralized system. By adopting Agile practices, the project ensures continuous improvements based on customer feedback while maintaining high software quality.

1.3 Project Objectives

The primary objectives of the Online Bus Booking System are:

- To provide an easy and secure online platform for booking bus tickets.

- To allow users to register and log in securely using their credentials.

- To display available buses based on travel source, destination, and journey date.

- To provide real-time seat availability and seat selection.

- To integrate secure online payment gateways for hassle-free transactions.

- To generate electronic tickets immediately after successful payment.

- To allow customers to cancel bookings and request refunds according to company policies.

- To enable administrators to manage buses, schedules, bookings, passengers, and reports efficiently.

- To reduce manual paperwork and increase operational efficiency.

- To improve customer satisfaction through faster and more reliable services.

1.4 Scope of the Project

The scope of the Online Bus Booking System includes all functionalities required for passengers and administrators to perform online ticket booking operations effectively.

Customer Module

Customers can create accounts, log into the system, search available buses, select preferred seats, make online payments, download electronic tickets, cancel bookings, and view booking history.

Administrator Module

The administrator manages buses, routes, schedules, seat availability, user accounts, booking records, reports, and system maintenance. The administrator is responsible for ensuring that accurate information is available to customers.

Payment Module

The payment module securely processes transactions using various payment methods such as debit cards, credit cards, UPI, internet banking, and digital wallets. The module confirms successful payments before generating tickets.

Reporting Module

The reporting module generates daily, weekly, and monthly booking reports, revenue reports, passenger details, and travel statistics to assist management in making informed business decisions.

1.5 Stakeholders

Stakeholders are individuals or organizations who are directly or indirectly involved in the success of the project.

1. Customer (Passenger)

The customer is the primary stakeholder of the system. Customers use the application to search buses, compare routes, reserve seats, make online payments, download tickets, cancel bookings, and view booking history. Their feedback helps improve the quality of the application.

2. Bus Operator

The bus operator manages buses, routes, schedules, driver information, and passenger bookings. Operators ensure that travel information remains accurate and updated for customers.

3. Administrator

The administrator manages the entire system, including users, buses, schedules, bookings, reports, and system security. The administrator also resolves customer issues and ensures smooth operation of the application.

4. Payment Gateway Provider

The payment gateway provider securely processes financial transactions between customers and the bus booking system. It verifies payments, prevents fraud, and ensures secure online transactions.

5. Development Team

The Agile development team consists of software developers, testers, UI/UX designers, database engineers, Scrum Master, and Product Owner. Together, they design, develop, test, and deploy the application through iterative Agile sprints.

6. Transport Company Management

The management team monitors business performance, customer satisfaction, revenue generation, and operational efficiency. They use reports generated by the system to make strategic business decisions.

1.6 Expected Benefits

The Online Bus Booking System provides several benefits to both customers and transport service providers.

For customers, the system offers convenience, time savings, secure payments, and instant ticket booking from anywhere. Customers can easily compare available buses, select preferred seats, and receive booking confirmation immediately.

For transport operators, the application reduces manual work, minimizes booking errors, improves record management, increases operational efficiency, and enhances customer satisfaction. The centralized system also provides valuable reports that support better decision-making and business growth.

2. Epics and User Stories

In Agile software development, an Epic is a large body of work that can be divided into multiple User Stories. User stories describe the software requirements from the end user's perspective using the format:

As a <user>, I want <feature>, so that <benefit>.

Epic 1: User Registration and Authentication

User Story 1

As a new customer, I want to register an account so that I can access all online booking services.

User Story 2

As a registered customer, I want to log into the system securely so that I can book tickets and manage my profile.

User Story 3

As a customer, I want to reset my password so that I can regain access to my account if I forget my password.

Epic 2: Bus Search and Booking

User Story 4

As a customer, I want to search for buses using source, destination, and travel date so that I can find suitable travel options.

User Story 5

As a customer, I want to view available seats so that I can choose my preferred seat.

User Story 6

As a customer, I want to book my selected seats so that I can confirm my journey.

Epic 3: Payment Processing

User Story 7

As a customer, I want to make secure online payments using different payment methods so that my booking is confirmed instantly.

User Story 8

As a customer, I want to receive a payment confirmation message so that I know my booking has been completed successfully.

Epic 4: Ticket and Booking Management

User Story 9

As a customer, I want to download my e-ticket so that I can present it while boarding the bus.

User Story 10

As a customer, I want to cancel my booking so that I can receive a refund according to company policies.

User Story 11

As a customer, I want to view my booking history so that I can track my previous journeys.

Epic 5: Administration

User Story 12

As an administrator, I want to manage buses and routes so that customers always receive updated travel information.

User Story 13

As an administrator, I want to generate booking reports so that I can monitor business performance effectively.

3. Acceptance Criteria

Acceptance Criteria define the conditions that must be met before a user story is considered complete.

User Story 1 – Customer Registration

Given the customer is on the registration page,

When the customer enters valid personal details and clicks the Register button,

Then the system should successfully create a new account and display a confirmation message.

User Story 4 – Search Bus

Given the customer is logged into the application,

When the customer enters the travel source, destination, and journey date,

Then the system should display all available buses matching the search criteria.

User Story 6 – Seat Booking

Given seats are available,

When the customer selects seats and proceeds,

Then the selected seats should be reserved until payment is completed.

User Story 7 – Online Payment

Given the customer has selected seats,

When payment is completed successfully,

Then the booking should be confirmed and an electronic ticket should be generated automatically.

User Story 10 – Ticket Cancellation

Given the customer has a confirmed booking,

When the customer requests cancellation,

Then the booking should be cancelled and the refund process should begin according to the cancellation policy.

4. Product Backlog Prioritization

The Product Backlog contains all features that need to be developed. Features are prioritized based on business value, customer needs, and implementation dependencies.

| Priority | Backlog Item | Business Value | Reason |
| --- | --- | --- | --- |
| High | User Registration | Very High | Required to access the system |
| High | User Login | Very High | Authentication is essential |
| High | Bus Search | Very High | Core functionality |
| High | Seat Selection | High | Enables booking |
| High | Online Payment | Very High | Confirms bookings |
| Medium | Ticket Download | Medium | Customer convenience |
| Medium | Booking History | Medium | Record management |
| Medium | Ticket Cancellation | Medium | Customer service |
| Low | Customer Feedback | Low | Improves future services |
| Low | Email Notifications | Low | Additional convenience |

Backlog Justification

The first sprint focuses on implementing the core booking process, including registration, login, searching for buses, selecting seats, and making secure payments. These features provide the highest business value and are essential for the Minimum Viable Product (MVP). Additional features such as booking history, notifications, and feedback are planned for later sprints.

5. Sprint Backlog

Sprint Duration

2 Weeks (14 Days)

Sprint Goal

Develop the primary features required for customers to complete bus ticket bookings online.

| Task | Responsible Team |
| --- | --- |
| Design User Interface | UI/UX Team |
| Registration Module | Front-End Team |
| Login Authentication | Front-End Team |
| Create Database Tables | Database Team |
| Develop Bus Search Module | Back-End Team |
| Seat Selection Feature | Front-End Team |
| Payment Integration | Back-End Team |
| Ticket Generation | Full Stack Team |
| Unit Testing | QA Team |
| Bug Fixing | Development Team |

Sprint Deliverables

- Registration Module

- Login Module

- Bus Search Functionality

- Seat Selection Feature

- Online Payment Integration

- Electronic Ticket Generation

- Basic Admin Dashboard

- Initial Testing Report

6. Story Point Estimation

Story Point Estimation helps the Agile team estimate the effort required for each user story using the Fibonacci sequence (1, 2, 3, 5, 8, 13).

| User Story | Story Points | Reason |
| --- | --- | --- |
| Registration | 3 | Simple validations |
| Login | 2 | Basic authentication |
| Password Reset | 3 | Email verification |
| Bus Search | 5 | Database filtering |
| Seat Selection | 8 | Real-time updates |
| Online Payment | 8 | Secure transaction processing |
| Ticket Generation | 3 | PDF creation |
| Booking History | 3 | Database retrieval |
| Ticket Cancellation | 5 | Refund processing |
| Admin Dashboard | 5 | Multiple management functions |

Justification

The Fibonacci estimation technique is used because it effectively represents increasing complexity and uncertainty. Tasks involving external integrations, security, and multiple system components receive higher story points, while simple user interface features receive fewer points.

7. Sprint Goal and Expected Deliverables

Sprint Goal

The primary objective of Sprint 1 is to develop a functional prototype of the Online Bus Booking System that allows customers to register, log in, search available buses, select seats, make secure online payments, and receive electronic tickets.

The sprint focuses on delivering the most valuable features that enable customers to complete the entire booking process without manual intervention.

Expected Deliverables

- User Registration System

- Secure Login Module

- Bus Search Functionality

- Real-Time Seat Availability

- Seat Reservation Feature

- Secure Online Payment

- Electronic Ticket Generation

- Booking Confirmation

- Basic Administrator Dashboard

- Tested and Stable Prototype

Conclusion

The Agile Sprint Planning process provides a structured and flexible approach for developing the Online Bus Booking System. By identifying the project vision, defining stakeholders, creating epics and user stories, specifying acceptance criteria, prioritizing the product backlog, preparing the sprint backlog, estimating story points, and defining clear sprint goals, the development team can efficiently deliver high-quality software in iterative cycles.

Agile methodology encourages collaboration, transparency, and continuous customer feedback throughout the software development life cycle. Regular sprint reviews and retrospectives help the team identify improvements and adapt to changing customer requirements. This iterative development process reduces project risks, improves software quality, and ensures that valuable features are delivered on time.

The Online Bus Booking System not only simplifies ticket reservations for passengers but also enhances operational efficiency for transport operators. By implementing Agile practices, the project becomes more adaptable, customer-focused, and capable of delivering reliable software that meets real-world business needs.